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At a Regular Session of the Pocahontas County Commission held at the Courthouse situated in Marlinton, West Virginia, on the 20th day of October, 2026.

	PRESENT:	John Rebinski, President
			Jamie Walker, Commissioner
[bookmark: _Hlk187219763]			Thane Ryder, Commissioner

	Prior to the beginning of today’s session, the Commission invited all individuals in attendance to stand and recite the Pledge of Allegiance.

IN RE:		EXONERATION/APPORTIONED ORDERS APPROVED

None

IN RE:		MINUTES APPROVED

	A motion was made by Commissioner Ryder to approve the minutes of the last regular session of the Commission held on the 6th day of October, 2026, as presented, and noting no objections, motion carried.
IN RE: 	FINAL SETTLEMENTS AND ORDERS APPROVED

	Commission President John Rebinski reviewed several final settlements and orders pertaining to estates as presented by the County Clerk’s Office and, thereafter, approved same by placing his signature thereto.

IN RE:	 	COUNTY COMMISSION MAIL ITEMS/CONCERNS

Copy – Fraternal Order of Police – Donation request (mailed contribution guidelines)
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IN RE:	JODI ZICKEFOOSE, DAY REPORT DIRECTOR – CONSIDERATION OF CONDUCTING PRE-EMPLOYMENT DRUG SCREENS FOR NON-COUNTY ENTITIES, WITH COSTS BILLED TO THE REQUESTING ENTITY

	A motion was made by Commissioner Ryder to approve Day Report to conduct pre-employment drug screens for non-county entities, with costs billed to the requesting entity, and noting no objections, motion carried.  

IN RE:      	SIGN IN SHEET/HEAR CALLERS

	See Attached
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Norman Phillips, Marcy Crabtree, Robert Grigg present, and Sunny Suggs by Zoom all spoke in support of the 6:00 p.m. agenda item Andrew McAfee presentation of a proposed Pocahontas County Surveillance Technology Ban and Personal Data Protection Ordinance.  

IN RE:		FURTHER DISCUSSION ON SPACE FOR THE SHERIFF’S DEPARTMENT	

	The County Commission is still working on space options for the Sheriff’s Department.  The commission has reviewed several options, but rent and leasing are very expensive.  No action was taken on this matter.

IN RE: 	OPENING AND AWARDING OF BIDS FOR HEATING OIL FOR COURTHOUSE OFFICES AND JAIL FOR NOVEMBER 1, 2026 – OCTOBER 31, 2027

A motion was made by Commissioner Walker to accept the only bid received for heating oil for the Courthouse and Jail buildings in response to an advertisement in the local newspaper for the period of November 1, 2026 to October 31, 2027, that being a bid from Woodford Oil Company as quoted, and noting no objections, motion carried.
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IN RE:	BETSY MORRIS, REGION 4 – THORNWOOD WATER EXTENSION PROJECT:

	    A.  THORNWOOD ENVIRONMENTAL REVIEW 
	    B.  APPROVAL OF RESOLUTION/S

	A motion was made by Commissioner Walker to approve the Thornwood Water Extension Project, Thornwood Environmental Review, and Resolution #12 of the Thornwood Water Extension Project, and noting no objections, motion carried.
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IN RE:	ANDREW MCAFEE, BOARD PRESIDENT OF SAFE HOME - PRESENTATION OF A PROPOSED POCAHONTAS COUNTY SURVEILLANCE TECHNOLOGY BAN AND PERSONAL DATA PROTECTION ORDINANCE; CONSIDERATION OF REFERRAL TO THE PROSECUTING ATTORNEY FOR LEGAL REVIEW

Andrew McAfee, Board President of Safe Home, met with the commission with a presentation of a proposed Pocahontas County Surveillance Technology Ban and Personal Data Protection Ordinance; consideration of referral to the Prosecuting Attorney for legal review.  There were several community members present in support of the ordinance.  The commission took no action on this matter.




IN RE:	DISCUSSION AND/OR ACTION – AMANDA SMARR, REGION 4 - POCAHONTAS COUNTY ARC BROADBAND PROJECT:

	    A. 	SUBSTANTIAL COMPLETION CERTIFICATE 
	    B. 	INSPECTION REPORT 
	    C. 	UPDATED IRU
	    D.	TIME EXTENSION REQUEST

	A motion was made by Commissioner Ryder to approve Pocahontas County ARC Broadband Project, Substantial Completion Certificate, Inspection Report and the Time Extension Request as presented, and noting no objections, motion carried.  There was no action taken on the updated IRU at this time.
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IN RE:	SECURING ADDITIONAL OPERATIONAL FUNDING FOR THE POCAHONTAS COUNTY AMBULANCE

Commissioner Rebinski spoke about securing an additional $80,000.00 for operational funding from the Hotel/Motel Occupancy Tax for the Pocahontas County Ambulance, to help in purchasing items like heart monitors and the purchase of another ambulance in the future.  Commissioner Ryder would like an update from Chris Lusk, EMS Director, on the ambulance services before making a decision.  No action was taken on this matter.

IN RE: 	DISPOSITION OF STORAGE TANKS LOCATED AT EAST FORK INDUSTRIAL PARK PREVIOUSLY PURCHASED AND NOT REMOVED

	The Commission discussed the disposition of storage tanks located at East Fork Industrial Park that were previously purchased by Buster Varner. Before the demolition begins on the tannery buildings, these tanks need to be removed.  Mr. Varner said he tried to move the tanks and that the contents inside had solidified and are too heavy to be moved.  The suggestion from Commissioner Walker was to have them moved and send the bill to the owner.  Commissioner Walker and Commissioner Ryder stated they would get in touch with Mr. Varner.  No action was taken on this matter.
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IN RE:	      	 INVOICES
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ORDERED THIS MEETING BE ADJOURNED, SINE DIE.
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POCAHONTAS COUNTY COMMISSION

John Rebinski, President

Jamie Walker, Commissioner Thane Ryder, Commissioner

900 Tenth Avenue Marfinton, West Virginia 24954
Telephone: (304)799.6063
Join Zoom Meeting  https://usDSweb zoom us/[/8181361801
Meeting ID: 818 136 1801
By phone  1:629-205-6098 US (New York) 1-301-715-8592 Us (Washington DC)
Find your local number: httos://usD6web z00m us/u/KOYNSKKEIY

October 20, 2026
Regular session

5:30p.m.  Discussion and/or Action — Exoneration Orders; Approval of Minutes
5:35p.m.  Discussion and/or Action — Public Input/Hear Callers
5:40p.m.  Discussion and/or Action — Opening and awarding of bids for heating oil for Courthouse Offices
nd lail for November 1, 2026 — October 31, 2027
5:45p.m.  Discussion and/or Action — Betsy Morris, Region 4 — Thorwood Water Extension Project
2. Thorwood Environmental Review
b. Approval of Resolution/s
6:00p.m.  Discussion and/or Action — Andrew McAfee, Board President of Safe Home - Presentation of &
proposed Pocahontas County Surveillance Technology Ban and Personal Data Protection
Ordinance; consideration of referral to the Prosecuting Attorney for legal review
6:15p.m.  Discussion and/or Action — Amanda Smarr, Region 4 - Pocahontas County ARC Broadband
project
2. Substantial Completion Certificate
b. Inspection Report
¢ Updated IRU
d. Time Extension Request

Other Agenda Items

(The following agenda items will be discussed during the mesting but have not been sllotted for 3 time)

1. Approve Final Settlements and Orders

2. County Commission Mail tems/Concerns

3. Discussion and/or Action — Jodi Zickefoose, Day Report Director — Consideration of conducting

pre-employment drug screens for non-county entities, with costs billed to the requesting entity

Discussion and/or Action — Further discussion on space for the Sheriff's Department

5. Discussion and/or Action — Securing additional aperational funding for the Pocahontas County
Ambulance

6. Discussion and/or Action — Disposition of storage tanks located at East Fork Industrial Park
previously purchased and not removed

7. Aporove Invoices

IS
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Fraternal Order of Police
Seneca Trail Lodge #104
P.0.Box506.
Elkins, W 26241

Greetings:

First, | want to express my gratitude to everyone who donated and/or volunteered with
the 2025 annual Christmas party.

Another successful event!

With your assistance, more than 420 children and their families from Randolph, Barbour,
Tucker, Pocahontas, Grant, and Pendleton Counties were invited to attend our annual
Christmas party at the Phil Gainer Community Center. All attendee’s had an opportunity
to meet Santa (as well as the Grinch); they enjoyed refreshments; played in two (2)
bounce-houses; participated in various holiday craft activities; each child received
hatslgloves for the winter months; and they received their gifis from Santa himself.

In addition to those in attendance, the Christmas spirt (our donors) provided us with the
opportunity to make Christmas donations to various children and family-based programs
throughout the counties we serve.

Thank you!

Secondly, the Christmas season is upon us once again, and we ask that you remember
the Fraternal Order of Police, Seneca Trail Lodge # 104, in your 2026 holiday plans.

On Saturday, December 19, 2026, we will be hosting the 2026 Christmas Party at the Phil
Gainer Community Center for children who reside throughout Randolph, Barbour, Tucker,
Pocahontas, Grant, and Pendleton Counties.

1 personally assure you that we are working to make this day a positive and memorable
experience for the children, but we cannot achieve this goal without the assistance of
generous people like you
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Therefore, we ask that you please celebrate the Christmas spirit by donating to the
Fraternal Order of Police, Seneca Trail Lodge # 104 this holiday season.

‘Thank you in advance and be assured that all funds. during this Christmas season

will go directly to this event.

Wishing you and your families a Merry Christmas.

Respectiully,

David VanMeter, President
FOP, Seneca Trail Lodge # 104
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Oclober 19, 2026

Pocahontas Counly Commission
900c Tenth Avene

Marinton WV 24954

To: Pocahantas County Commission

‘Woodford Ol Company respectful submits the following quote for #2 healing il fom Novemember 2026 to October
31,2027. The prce to be charged for #2 heating oi il be based on the Marathon rack price, Roanoke Va. Terminal.
Prices will be based on the tme of pickup, 0 there may be increases as well as reductions.

Our quote on #2 heating il wil be Marathon rack price plus 20 cents pe gallon upon delvery. four company were
to make a defvery oday yourprice would be $5.3299 per gallon.

Prices quoled is excluded of any taxes and fees

‘Thank you for the opportunity to quole on your heaing il f you have any questions, please feel ree fo call 304-799-
4503, Our company is looking forward to doing business with you.

Sincerely,

Wk

Genny Workman
Maslinton Office
‘Woodiord Oil Company

WOODI oD OiL COMPANY.

ELKINS, WY ASHLAND, XY DANVILLEKY  MARUNTON.WY  CLARKSBURG, WY MORGANTOMN, WY,
WEADQUARTERS  REGIONALOFFICE  REGIONALGFHICE  REGIONALOFFICE  REGIOALOFFICE  REGIONAL OFFICE
70,8065 BB T 50D AT 802371 AV 5551 COSTATE CHPORAE DR
1 ASUNDETDI0S | OMNVILEKY 22 NARINION WV 16956 CLARGBUAG WYIEIC)  MORGANICHN WY 26501
i RS m  TLasTeE TECII9G0 TECIGNSHS KL O3
WS WCRERENN AU ESDEG MG MCIAENED AN I0ASEIME

INFOSWOODFORDOIL.COM M WWW.WOODFORDOIL.COM ® TOLL FREE: 1.800.927.3688
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Community Development Block Grant

REQUEST FOR PAYMENT
o [ o G
|Ecomomic Development [900 10th Avenue
[eremeomacor s o
P
B
freeey
[rrmaname: | PCPSD Thornwood Water Extension Trroject: | 1CDBG000S |
Eorcons Fands s
[Fime perod coverea oy s e | [ e 10 [Cajzajaoss |
T [ o
T e [ - A I
et s Mo
Adminstration (Indirect Cost Only) $ M E -
Project Management Fees s -|s s
Accounting S 15,000.00 $ “1$ 15,000.00
Arch/Engineering. $ s -
ey FT | e [l FR T e
Construction s 19119 s s 19812101
Permits/Fees s wsos|s  awsmar|s  rswmer|s  2eemes) ¢ -
Legal s wooos  erssas| s s ermssas] s 24474
Planning s s -
Demolition s s -
ToraL S 200000000( §  as51043) 5 789752 5340835 s 104659165

PROGRESS REPORT: REQUEST FOR PAYMENT WILL NOT BE PROCESSED WITHOUT PROGRESS REPORT.

Biological assessment for Rusty Patch Bumblebee completed. Legal ads i Arizona and Calforia

ot contract

1 certiy costs cimed b tis report ae correc andjust and based upon actual equirements; that work and sences are b accordance with the
approved projec agreement; and that work and services are saisfactory and consistent with the amount clsimed. Supporting documents re
attached to verity costs clsimed and ae avaiblelocallyforauditand inspection. Cit, county, or ther diret recipientsof fundsare not involved n

any courtKgation o lawsaltInvohAng any applicable laws containe I the,

»/W

10120/2026

‘Chief Elected Official

Date

John Rebinski- Pocahontas County Commission President
‘Required: Copies of Invoices, Invoice Summory Forms, AdministrationTimesheets

Revised /1872025
ATTACHMENT 34
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Form Number: 6

West Virginia Department of Economic Development

Community Development Block Grant (CDBG)
Budget Amendment Form- Water/Sewer/Storm Sewer/Parks and Rec/Broadband

Subreclplent: Pocahontas County Commission I
Project Name: PCPSD Thornwood Water Extension
Project Number: 1860008 Amendment Number: B
Activity Category* |Current CDBG Budget| Increase | Decrease Amended CDBG Budget
Project Management B -
Accounting__| § 150000 s 1500000
Arch/Engineering s -
Land Acquisition | § 20,0000 s 000000
Construction |5 1935,00000 S 687809 [ 5 152812191
Permis/fees |5 20,00000 [ § 687809 s 2687805
Legal s 1000000 s 1000000
Planning s A
Demoltion
TomaL $ 200000000 |5 687809 |5 6878095 2,000,000.00
ity Categores camnot change from arginal budger
Reason for
Amendment:
oo sy Bl 5300500 o ublcatons o o nd oo 449251

Subrecipient Signature: ,’JyA /%_A/
Printed Name and Title: ) John Rebinski- Commissioner
oate: 10/20/2026
WVDED Project Manager: Summer Fleck
Signature: pate:
WVDED Program Manager: Ryan Halsey Program Manager

Form Number: 6
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Resolution (12)
P-PC-004
October 14, 2026

RESOLUTION OF THE POCAHONTAS COUNTY PUBLIC SERVICE DISTRICT

APPROVING INVOICES RELATING TO THE THORNWOOD WATER EXTENSION

PROJECT AND AUTHORIZING PAYMENT THEREOF,

WHEREAS, The Pocahontas County Pubiic Service Distict has reviewed the invoices attached

hereto and incorporated herein by reference relating to the Thornwood Water Extension Project funded

by a Pocahontas County Commission (PCC) Contribution, a US Housing & Urban Development

Community Development Block Grant (CDBG), and WV Infrastructure & Jobs Development and Jobs
Development Council (IDC) loan and grant, inds as follows:

2) That none of the items for which payment is propased has formed the basis for any disbursement
heretofore made.

b) That each item for which payment is proposed Is or was necessary in connection with the project
and constiutes a cost of the project,

©) That each of such costs has been otherwise properly incurred.
d) That payment for each of the items proposed is due and owing as the date thereof.
NOW, THEREFORE, BE IT RESOLVED by the Pocahontas County Public Service District that

Chairman Mark N. Smith is hereby authorized to request payment of said invoices as follows.

VENDOR Total pcc €DBG | UDC Loan | IJDC Grant
Alstar Ecology $3,005.00 000 $3,005.00 50.00 50.00
‘Shuman McCuskey & Siicer, PLLC $4,892.02 5000 3489202 50.00 50.00
TOTAL §7,897.92 so00| s7,897.82 $0.00 $0.00

ADOPTED BY THE Pocahontas County Public Service Distric, at the meeting held on the 14" day of October 2026.

By:

Wak N. Smith, Chairman

Pocshontas County PSD
Thormwood Water Extension Project





image9.png
Resolution (12)
P-PC-004
October 14, 2026
RESOLUTION OF THE POCAHONTAS GOUNTY COMMISSION AUTHORIZING PAYMENT

THEREOF BASED ON THE REVIEW AND APPROVAL BY THE POCAHONTAS COUNTY PUBLIC

SERVICE DISTRICT REGARDING INVOICES RELATED TO THE CONSTRUCTION AND OTHER

SERVICES FOR THE THORNWOOD WATER EXTENSION PROJECT AND PAYMENTS TO BE
MADE FROM THE COMMUNITY DEVELOPMENT BLOCK GRANT 21GDBG0003.

n Rebinski, President

Date
Pocahontas County Commission
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Mitigation Measures and Conditions 4 cer 15052

Summerze below al milgaon mesures sdopted by the Respanshle Eniy to educe, avoid, o eliinate averse
envronmental impacs and o avod nom-complanc or o Gonforanee i the abovefsed suthaies and factors
These measures/conditions must be incorporated into project contracts, development agreements, and other relevant.

documents. The staff responsible for implementing and monitoring mitigation measures should be clearly identified n the
mitgation plan.

County Comissi

Law, Authority, or Factor | Mitigation Measure

Finding of No Significant Impact (2¢ CFR 58 ¢olgk1): 40 CFA 1508.27)
project will not resultin a significant impact on the quality of the human environment.

(] Finding of Significant Impact (26 CFR 58.40()2) 40 R 1508.27)
The project may significantly affect the quality of the human environment.

Preparer Signature: Date:

Name, Title: Betsy Morris- Project Specialist
Organization: Region 4 Planning & Development Council

Responsible Entity 27
Certifying Officer Signature: 2L e Date: _10/20/2026

Name, Title: __John Rebinski, Commission President

Organization: Pocahontas County Commission

‘This original, signed document and related supporting material must be retained on file
by the Responsible Entity in an Environmental Review Record (ERR) for the

activity/project (ref: 24 CFR Part 58.38) and in accordance with recordeeping
requirements for the HUD program(s).
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CERTIFICATE OF SUBSTANTIAL COMPLETION

Owner: Pocahontas County Commission Owner's Project No.:
Engineer: Thompson & Litton, Inc. Engineer’s Project No.: 15939
Contractor: Quanta Telecommunication Solutions Contractor’s Project No.:
Project: Pocahontas County ARC Broadband Expansion

Contract Name: Pocahontas County ARC Broadband Expansion

This & Preliminary CJ Final Certificate of Substantial Completion applies to:
® All Work [ The following specified portions of the Work:
Date of substantial Completion: October 1, 2026

The Work to which this Certificate applies has been inspected by authorized representatives of Owner,
Contractor, and Engineer, and found to be substantially complete. The Date of Substantial Compietion of
the Work or portion thereof designated above is hereby established, subject to the provisions of the
Contract pertaining to Substantial Completion. The date of Substantial Completion in the final Certificate
of Substantial Completion marks the commencement of the contractual carrection period and
applicable warranties required by the Contract.

A punch list of items to be completed or corrected i attached to this Certificate. This st may not be all-
inclusive, and the failure to include any items on such list does not alter the responsibility of the
Contractor to complete all Work in accordance with the Contract Documents.

Amendments of contractual responsibilities recorded in this Certificate should be the product of mutual
agreement of Owner and Contractor; see Paragraph 15.03.D of the General Conditions.

The responsibilties between Owner and Cantractor for security, operation, safety, maintenance, heat,
utilties, insurance, and warranties upon Owner's use or occupancy of the Work must be as provided in
the Contract, except as amended as follows:

Amendments to Owner's Responsibilties: 53 None CJ As follows:

Amendments to Contractor's Responsibilties: & None [ As follows:
‘The following documents are attached to and made a part of this Certificate:
15939 - Substantial Completion Inspection and Punch List

‘This Certificate does not constitute an acceptance of Work not in accordance with the Contract
complete the Work in accordance with the

Contract Dacuments.
Engineer
By (signature):
Name printed): _ibhn stafford, PE, AIA
Tite: Lead Uty Engineer

'E1CDC 625, Corifcats of Substantial Completion
‘Copyrighto 2018 Nationai ociey of Professional Engineers, American Councl of Engineering Companies, 00 6516
‘and American Society of vl Engineers. Al rights reserved.
Pagelofs




image12.png
CERTIFICATE OF SUBSTANTIAL COMPLETION

‘Owner: Pocahontas County Commission Owners Project No.:
Engineer: Thompson & Litton, Inc. Engineer's Project No.: 15939
Contractor: Quanta Telecommunication Solutions Contractor’s Project No.

Project; Pocahontas County ARC Broadband Expansion
Contract Name: Pocahontas County ARC Broadband Expansion

This R Preliminary O Final Certificate of Substantial Completion applies to:
52 Al Work [) The following specified portions of the Work:
Date of Substantial Completion: October 1, 2026

The Work to which this Certificate applies has been inspected by authorized representatives of Owner,
Contractor, and Engineer, and found to be substantially complete. The Date of Substartial Completion of
the Work or portion thereof designated above is hereby established, subject to the provisions of the
Contract pertaining to Substantial Completion. The date of Substantial Comletion in the final Certficate
of Substantial Completion marks the commencement of the contractual correction period and
applicable warranties required by the Contract.

A punch list of items to be completed or corrected i attached to this Certificate. This list may not be all-
inclusive, and the failure to include any items on such list does not alter the responsibility of the
Contractor to complete all Work in accordance with the Contract Documents.

Amendments of contractual responsibilites recorded in this Certificate should be the product of mutual
‘agreement of Owner and Contractor; see Paragraph 15.03.D of the General Conditions.

The responsibilties between Owner and Cantractor for security, operation, safety, maitenance, heat,
wilities, insurance, and warranties upon Owner's use or occupancy of the Work must be as provided in
the Contract, except as amended as follows:

Amendments to Owner's Responsibilities: 5 None CJ As follows:

Amendments to Contractor’s Responsibilties: & None [ As follows:

‘Th following documents are attached to and riade a part of this Certificate:
15939 - Substantial Completion Inspection and Punch List

This Certificate does not constitute an acceptance of Work not in accordance with the Contract
Documents, norisit a release of Contractor's obligation to complete the Workin accordance with the
Contract Documents. s

Engineer
By (signature):

Name (printed): ~_iuhn Stafford, PE, AIA
Tile: Lead Urilty Engineer

106 €625, Cotifcats of Subsantial Compietion.
Copyright® 2018 National SocityofProfessonal Enginers, Amerian Counci o Engineering Compares, 00 6516
and American Society ofCil Engineers. A1 ights eserved.
Pagerols
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&LITTON &%
ENGINEERS  ARCHTECTS  SURVEYORS.

SUBSTANTIAL COMPLETION INSPECTION

Pocahontas County ARC Broadband Expansion T Project No. 15939

Quanta Telecommunication Solutions

Time: 800AM.-400P M. Weather: Foggy/Sunny  Temp. Range: 60-80F

Presentatsite: Lucas Van Blaricom (Thompson & Litton), Ryan Scarberry (Quanta Telecommunlcation Solutions]

THE FOLLOWING ITEMS WERE FOUND TO BE IN NEED OF COMPLETION, REPAIR, OR
'REPLACEMENT. OMISSION OF ANY ITEMS FROM THIS LIST DOES NOT RELIEVE THE GENERAL CONTRACTOR
FROM ALL REQUIREMENTS OF THE CONTRACT DOCUMENTS.

‘GENERAL CLOSEOUT ITEMS TO BE ADDRESSED:

1 Referto Specification Section 01 2000 - Price and Payment Procedures for Final Payment
Application requirements as well as the General and Supplementary General Conditions for the
project

2. Referto Specification Section 01 7000 - Execution and Closeout Requirements.

3. Referto specification Section 017800 - Closeout Submittals.

PUNCH LIST ITEMS:

1. Contractor to provide passing testing results and justifications, if needed, for the Project. Refer
to Specification Section 33 8223.

2. Contractor to provide closeout documentation as outlined in the project manual.

3. Sheet 149, Contractor to ensure the project’s fiber line in between poles E8-617 and £6-615
‘maintains midspan spacing requirements.

4. Sheet 182, Contractor to ensure the project’s fiber line in between poles Y4-618 and Y4-620
‘maintains proper midspan spacing requirements.

5. Sheet 184, Contractor to properly secure and attach project’s fiber line to pole 1M5506.

6. Sheet 184, Contractor to ensure the project’s fiber line in between poles 115506 and 288450
‘maintains proper midspan spacing and ground clearance requirements.

TBL 1105 Mercr St 7.0, Box 427 Piceton, West Vigna 29740 e 3044259555 o 304 25,9557 T Leam
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Substantial Completion Inspection
Pocahontas County ARC Broadband Expansion
10/1/2026

Page2

7. Sheet 184, Contractor to ensure the project’s fiber line in between poles 288460 and Y4-626
maintains proper midspan spacing requirements.

8. Sheet 135, Contractor to ensure the project’ fiber line maintains the required road clearance
requirements in between poles E8-527 and £8-526.

9. Sheet 175, Contractor to attach project’s fiber ine to pole 138151C35832.

10. Sheet 56, Contractor to attach helical pig tai to down guy on pole 107-824.

11. Sheet 33, Contractor to attach down guy guard to down guy on pole E8-694.

The following items were observed during the inspection

1
2

3

1.

12

1.
1.

15.

16

1.
18

Fiber tags were observed at poles checked during the Substantial Completion Visit.
‘The contractor has left the ste free of any debris and has restored the wark areas to their
existing conditions or better.

Twenty-four poles were identified where the contractor has attached to old poles although
2 new pole was present at the time of the visit. The contractor stated the new poles were
placed after the contractor had completed construction activities i those areas.

Sheet 3, Change Order 2, Fiber has not been left coiled outside of the HUT. The coil has
already been ran inside the HUT. See Figure 1.

Sheet 3, Change Order 2, The contractor has added a storage loop onto pole K6-757.
Sheet s, Verified storage loop on pole K6-840.

Sheet 3, The midspan in between poles 1D2-861 and 102-862, located on old poles with
replacement poles next to them, was fielded at 17 11* parallel to the road.

Sheet 11, Verified storage loop and anchor on pole 1020943,

Sheet 13, Verified storage loop and anchor on pole E8-086.

Sheet 14, The contractor did not place an OHG to the NT pole located across from pole €8-
092. The contractor opted to place an anchor with First Energy's anchor behind the OHG
pole. The midspan crossing the road was felded at 21'5".

Sheet 14, The contractor did not place an OHG to the NT pole located across from pole €8-
094, The contractor opted to place an anchor with First Energy's anchor behind the OHG
pole. The midspan crossing the road was fielded at 21'3".

Sheet 22, The midspan in between poles IH-3050 and IH-3051, located on ofd poles with
replacement poles next to them, was fielded at 16'8" parallelto the road.

Sheet 22, Verified storage loop on pole IH-3050.

Sheet 27, Verified storage loops on pole £8-352

Sheet 109, Verified storage loop and anchor on pole E8-395.

Sheet 109, The midspan in between poles £8-394 and E8-395 was fielded at 20°7" over CR
39/3.

Sheet 110, Verified storage loop on pole £8-407.

Sheet 113, Verified storage loop on pole £8-423.

TBL 1105 Mercer ceet .0, Box 5427 Princeton, West Virgiio 24740 el 304,426,955 fax: 304425.9557 wweT-Leom
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Substantial Completion inspection
Pocahontas County ARC Broadband Expansion
10/1/2026

Page3.

Sheet 114, Verified storage loop on pole E8-426.
Sheet 149, Verified torage loop on pole £8-617.

Sheet 148, The project’sfiber attachment sags below existing communication ttachmerts
in the midspan in between poles E8-617 and E6-615.

‘Sheet 120, Verified storage loops on pole E8-457.

Sheet 122, Verified storage loop and anchor pole E8-465.

Sheet 122, The midspan in between poles E8-465 and ES-466 was fielded at 22'6” over CR
/6.

Sheet 123, Verified storage loop on pole E8-267.

Sheet 127, The contractor has added 3 storage loop to pole T, located t 38.22857293,
79.95471526.

Sheet 135, The midspan in between poles E8-527 and E8-526 was fielded at 16'10” over CR
13/1. A new pole was placed in the midspan but has not had power faciality’s attached yet.
See Figure 2.

Sheet 139, Verified storage loop o pole 8- S60.

Sheet 139, Verified butt splce on pole E8-568. See Figure 3.

Sheets 143-144, In between poles E8-586 and E8-588 the lowest communication
attachment has been pulled over top of the project’s attachment, See Figures 4 and 5.
Sheet 144, Verifed storage loop on pole £8-592.

Sheet 153, Verified storage loop on pole K2-076.

Sheet 153, The midspan in between poles 1€5-442 and K2-088 was fielded at 184" over CR
B

Sheet 147, Verified storage loop on pole 1X1513.

Sheet 146, Verified storage loops on pole K2-089.

Sheet 160, Verified storage loop on pole 460-422.

Sheet 182, Verified storage loop on pole 1122553.

Sheet 182, In between poles Y4-618 and Y4-620 the project’sfiber line is ran above the
neutralline. See Figure 6.

Sheet 184, Verified storage loop on pole 1MS506.

Sheet 184, The projects fiber line sags below existing communication attachments in
between poles 283460 and Y4-626.

Sheet 184, The project’s attachment to pole 1M5506 was performed using a j-hook. See
Figure 7.

Sheet 184, The project fiber line sags below existing communication attachments in
between poles 1MS506 and 283460. The project’s midspan was fielded at 16'9" over CR%.
See Figure 8.

Sheet 175, The project’ attachment is not placed on pole 138151C35832.

Sheet 106, Verified storage loop and anchor on pole Y4-655.

Sheet 107, Verified storage loop on pole 1R8795.

Sheet 102, Verified storage loops on pole Y4-766.

Sheet 94, In between poles 2283-021 and 2283-020 the lowest communication attachment
has been pulled over top of the project’s attachment. See Figure 9.

Sheet 88, Verified storage loop on pole 4-973.
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49. Sheet 78, Verified storage loops on pole Y4-927.
50. Sheet 76, The midspan in between poles Y4-909 and Y4-922 was fielded at 19'4" over CR13.
51. Sheet 150, Verified storage loop and anchors on pole 4750-503.

52. Sheet 72, Verified storage loops on pole 1€5-458.

53. Sheet 69, Verified OHG on pole 1€7-231.

54. sheet 61, Verified storage oop on pole 107-911.

55. Sheet 51, Verified storage loops on poles 107-810 and 107-803.

56. Sheet 37, Vrifed storage loop on pole 107-906.

57. Sheet 33, Pole E8-694 does not have a guy guard attached to the down guy.

58. Sheet 28, Verified storage loop on pole £8-624.
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Figure 2: Midspan in between Poles ES527 and E8-526.
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Figure 4: Line Crossed by Pole £6-588

Figure 5; Line Crossed by Pole E8-586
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Figure 8: Project’s iber Line i between Poles 1M5506 and 283460
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Figure 9: Midspan in between Poles 2283-021 and 2283-020
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West Virgina ARC Registered State ‘West Virgiia Division of Economic Development:
Basic Agency (RsBA) 1900 Kanawha Blvd. East
Grant Amendment Three Building 3, Suite 600
Charleston, WV 25305
Grantes nformation State Accounting Information
Name: Pocahontas County Commission Major Program: ARCRS  ARCRS
Address: 00 Tenth Avenue Program: ARCHS PR ARCRS PWR
Marlinton, West Virginia 20954 Oass Grant Nurmber: 2453
e 555000382 Oasis Vendor Number: 000000212196
ouNS: 117763062
SAM Unlque Enty I0: S16NN62Q5NIS

Federal Award Project Description

rant funcs inthe project

The Appalachan Reglanal Development Actof 1965 contains 3 general authorizaton fo other agencies o assist the Appalachian Regional
Commission (ARC) with the administraton of construction grants. ARC has made an award to te above-named grantee and has
authorized the West Virgina Department of canomic Development (WVDED) toact as the Basic Agency for the admiristration of ARC

Federal Award Information

Pass through Adminlstrative Information

Federal Avard Date.
Total Federal Funds Availabie.

901
$2.500000

Federal Awarding Agency:  Appaischian Regional Commission | Pass-{hrough Adminisrative WV Department of Econormic.
(nrc) agency Development
CFOANumberand Name:  23.002 - Appalachian Area ARC Project Number: PW-20438M
Development period o Peformance 107172021 3/3072006
880 Awarg. No Amended periodof performance __10/1/2021 -3/30/2027
PY2021 Funds PY2021 Funds —
Funds Obligated by This Acton. e $2500000

Total Funds Oblgated.
Total ARC Funds Committed to Project..

52,500,000
2,500,000

Deserlption of Grant Amendment Three.

proect activies.

This amendment provides an extension to fne Period o Performance to 9/30/2027 and allows the Graniee additional fime to complete all

Terms of Acceptance.

Grantee and WVDED; all assurances and certiications made in

By accepting funds under Ts Agreement, the grantes agrecs to comply with all teras and condtions I the Agreemert signed by the.

guldelnes. The subreciient agraes to administer the funded program i accordance with the Agreement and budgetls), supporting
documents, and other representations made in support of the Agreement.

the Agreement; and ail applicable federal satutes, regulations, and

forthe pass Through Ency: Forthe Subracient:
s M,._J 10/20/2026
[ 3 r—r— ore
John Rebinski, President, Pocahontas Co. Commission
e A
304-799-6063
soasssne
B o
Lennifer L Ferrell@, pocaclk@clerk.state.wv.u:
& et
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900

TENTH AVENUE

MARLINTON, WV 24954

Checks Written against Funds
100612026 through 10/2012026

“The following check numbers have been witien
against the following accounts:

‘General County Fund - 001
682135 Through 682270 Pendleton Commurity
Bank

Coal Severance Fund - 002
None Pendleton Community Bank

‘General School Fund - 004
None Pendieton Community Bank

Magistrate Court Fund - 005
1039 Pendlefon Community Bank

911 Fund - 007
1781 Through 1785 Pendieton Community Bank

Home Detention Fund - 009
783 Through 739 Pendlieton Community Bank

Drama, Fairs, and Festivals Fund - 010
None Pendieton Community Bank

County Financial Stabilization Fund - 015
None Pendieton Community Bank

Drug Court Fund -018
None Pendieton Community Bank

Bricks and Mortar Fund - 019
None Pendleton Community Bank

Employee Health Benefit Fund - 021
None Pendleton Community Bank

Day Report Center/Community Corrections
Fund-022
None Pendieton Community Bank

Teen Court Fund - 023
None Pendieton Community Bank

Coal Bed Methane Fund - 024
None Pendieton Community Bank

Animal Shelter Fund - 025
161 Through 162 Pendleton Community Bank

Broadband Project Grant Fund - 027
None Pendieton Community Bank

PMHHVAC Roof Fund - 028
None Pendieton Community Bank

EMS Ambulance Fund - 029
1225 Through 1230 Pendieton Community Bank

Hotel Occupancy Fund - 031
None Pendieton Community Bank

Pocahontas Community Campground Fund -
033
1020 Pendleton Community Bank

Tannery EPA Clean Up -034
1039 Through 1040 Pendieton Community Bank

LEPC Fund - 035
1016 Pendleton Community Bank

Opioid Settiement Fund - 040
None Pendieton Community Bank

EMS Salary Enhancement - 042
None Pendieton Community Bank

‘County Clerk Election Fund - 061
None Pendieton Community Bank

County Clerk E-Recording Fund - 062
None Pendieton Community Bank

LATCF Fund - 200
None Pendleton Community Bank

ARP Fund - 207
1029 Pendleton Community Bank
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